Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Visualizing Housing Market Trends |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requiremen t (Epic) | User Story Number | User Story / Task | Story Points | Priority | User Type |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Upload Housing Data | USN-1 | As a user, I can upload CSV files containing housing market data. | 2 | High | Customer |
| Sprint-2 | Fetch data from API | USN-2 | As a user, I can fetch housing data from external APIs. | 1 | Medium | Customer |
| Sprint-2 | Clean & Process Data | USN-3 | As a user, I can apply filters & transformation to clean raw data. | 2 | High | Customer |
| Sprint-2 | View Visualizations | USN-4 | As a user, I can view housing market trends through interactive graphs and charts. | 2 | Medium | Customer |

| Sprint | Functional Requiremen t (Epic) | User Story Number | User Story / Task | Story Points | Priority | User Type |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Save & Export Reports | USN-5 | As a user, I can download the generated reports in PDF/CSV format. | 1 | Low | Customer |
| Sprint-3 | Manage Users | USN-6 | As an admin, I can view and manage registered users. | 2 | High | Admin |
| Sprint-2 | Dashboard Filtering | USN-7 | As a user, I can filter the dashboard results by city, price range, or year | 2 | High | Customer |
| Sprint-4 | View Usage Analytics | USN-8 | As a admin , I can view how many users are using each feature. | 2 | High | Admin |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 1 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 3 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 1 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https:// www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https:// www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/ tutorials/sprints https://www.atlassian.com/agile/project-management/ estimation https://www.atlassian.com/agile/tutorials/burndown-charts